# Team Operations Workflow

How Teams Perform GRC Actions

Inside Each Organization

Complete Workflow Guide for:

Internal Teams • External Consultants • Auditors • Management

# 1. Team Structure Overview

Each organization (tenant) in the GRC platform has multiple team types working together to achieve compliance:

| Team Type | Members | Primary Responsibilities |
| --- | --- | --- |
| Executive Team | CEO, CISO, CRO, Board | Strategic oversight, approve reports, review dashboards |
| Compliance Team | Compliance Manager, Officers | Manage frameworks, assign controls, verify evidence, generate reports |
| Control Owners | Department Heads, IT, HR, Finance | Implement assigned controls, upload evidence, maintain compliance |
| Risk Team | Risk Manager, Analysts | Identify risks, assess impact, create treatment plans |
| External Consultants | Big4, GRC Firms, Specialists | Gap analysis, implementation support, training |
| External Auditors | ISO Auditors, Big4 Audit | Independent assessment, verify evidence, issue findings |

# 2. Daily Operations by Role

## 2.1 Compliance Manager - Daily Workflow

| Time | Action in Platform | System Features Used |
| --- | --- | --- |
| 08:00 AM | Login → Review Dashboard → Check overnight alerts and notifications | Dashboard, Notification Center, Alert System |
| 08:30 AM | Review pending evidence uploads → Verify/reject submitted evidence | Evidence Queue, Verification Workflow |
| 09:30 AM | Check control deadlines → Send reminders to control owners | Task Manager, Deadline Tracker, Email/SMS |
| 10:30 AM | Review gap analysis → Assign new controls to department owners | Gap Analysis Report, Assignment Workflow |
| 02:00 PM | Meet with control owners → Review progress in system together | Control Status Screen, Progress Reports |
| 04:00 PM | Generate weekly report → Schedule submission to regulator | Report Generator, Scheduler, Integration Module |

## 2.2 Control Owner - Daily Workflow

Example: IT Manager responsible for NCA-ECC Cybersecurity Controls

| Action | Steps in Platform | Example |
| --- | --- | --- |
| View My Controls | Dashboard → My Controls → Filter by status/deadline | See 15 controls assigned, 3 due this week |
| Update Status | Select control → Click Update → Choose new status → Add notes | NCA-ECC 2.1.1: 'In Progress' → 'Implemented' |
| Upload Evidence | Select control → Evidence tab → Upload file → Select type → Add description | Upload: Asset_Inventory_Q4_2024.xlsx |
| View Requirements | Select control → Details tab → Read requirement (AR/EN) → View guidance | Read implementation guidance for control |
| Request Help | Select control → Comments → Tag compliance team → Ask question | @ComplianceManager: Need clarification on evidence |

# 3. Step-by-Step Workflow Processes

## 3.1 Activating a New Framework

Scenario: Organization needs to comply with NCA-ECC v2.0 (114 controls)

- Tenant Admin: Login → Settings → Frameworks → Enable 'NCA-ECC v2.0'

- System: Auto-generates 114 control implementation records for this organization

- Compliance Manager: Views gap analysis → Sees all 114 controls as 'Not Started'

- Compliance Manager: Assigns controls to department owners based on domain

- Asset Management controls → IT Manager

- HR Security controls → HR Director

- Physical Security controls → Facilities Manager

- System: Sends email/SMS notifications to all assigned owners

- Control Owners: See new controls in 'My Controls' dashboard

## 3.2 Implementing a Control (Full Cycle)

Scenario: IT Manager implements NCA-ECC 2.1.1 'Asset Inventory'

| # | Who | Action | Platform Screen |
| --- | --- | --- | --- |
| 1 | IT Manager | Opens control details, reads requirement | My Controls → NCA-ECC 2.1.1 |
| 2 | IT Manager | Changes status to 'In Progress' | Control Detail → Update Status |
| 3 | IT Manager | Creates asset inventory spreadsheet offline | (External work) |
| 4 | IT Manager | Uploads evidence file to platform | Control Detail → Evidence → Upload |
| 5 | IT Manager | Changes status to 'Implemented' | Control Detail → Update Status |
| 6 | System | Notifies Compliance Manager of pending evidence | Email + Dashboard notification |
| 7 | Compliance Manager | Reviews evidence, verifies or rejects | Evidence Queue → Review → Verify |
| 8 | System | Updates compliance score, refreshes dashboard | Dashboard auto-updates |

## 3.3 Working with External Consultants

Scenario: Organization hires KPMG for SAMA-CSF gap analysis and implementation support

| # | Who | Action | Access Control |
| --- | --- | --- | --- |
| 1 | Tenant Admin | Creates consultant user account with 'External Consultant' role | Time-limited: 90 days |
| 2 | Tenant Admin | Assigns consultant to SAMA-CSF framework only | No access to NCA-ECC or other |
| 3 | KPMG Consultant | Logs in → Sees only SAMA-CSF controls | Read + Edit assigned framework |
| 4 | KPMG Consultant | Runs gap analysis → Reviews each control status | Can view evidence, add comments |
| 5 | KPMG Consultant | Adds recommendations to each control | Comments visible to internal team |
| 6 | KPMG Consultant | Generates gap analysis report | Can export PDF report |
| 7 | Internal Team | Implements controls based on consultant recommendations | Full access to their controls |
| 8 | System | After 90 days → Auto-disables consultant access | Access automatically revoked |

## 3.4 External Audit Process

Scenario: ISO 27001 certification audit by BSI

| # | Who | Action | Notes |
| --- | --- | --- | --- |
| 1 | Compliance Mgr | Creates new Assessment → Type: External Audit | Sets audit scope: ISO 27001 |
| 2 | Tenant Admin | Creates BSI auditor account → Role: External Auditor | READ-ONLY access |
| 3 | BSI Auditor | Logs in → Reviews ISO 27001 controls and evidence | Cannot modify anything |
| 4 | BSI Auditor | Downloads evidence for review | All downloads logged |
| 5 | BSI Auditor | Records findings in Assessment module | Major/Minor nonconformities |
| 6 | Internal Team | Creates Corrective Action Plans for findings | Linked to specific controls |
| 7 | Compliance Mgr | Closes Assessment → Generates final report | Audit history preserved |

# 4. Automated System Actions

The platform performs these actions automatically without user intervention:

| Trigger | Automated Action | Who Receives Notification |
| --- | --- | --- |
| Control deadline in 7 days | Email + SMS reminder sent | Control Owner + Compliance Manager |
| Evidence expires in 30 days | Renewal reminder sent | Control Owner |
| Evidence uploaded | Added to verification queue | Compliance Manager |
| Evidence rejected | Notification with rejection reason | Control Owner |
| Monthly (1st of month) | Generate compliance reports | CISO, Compliance Manager |
| Quarterly deadline | Submit report to regulator (NCA/SAMA) | Confirmation to Compliance Manager |
| Risk score changes | Recalculate overall risk level | Risk Manager, CISO |
| New framework version released | Notification about update | Tenant Admin, Compliance Manager |
| External user access expires | Automatically disable account | Tenant Admin |

# 5. Automated Regulator Submission

Key Feature: Continuous, authenticated, mechanized reporting to Saudi regulators

## 5.1 NCA Submission Workflow

| # | Actor | Action | Frequency |
| --- | --- | --- | --- |
| 1 | Compliance Mgr | Clicks 'Generate NCA Report' → Selects reporting period | Quarterly |
| 2 | System | Compiles all NCA-ECC control statuses, scores, evidence summary | Automatic |
| 3 | System | Formats report in NCA RASID-required XML/JSON format | Automatic |
| 4 | Compliance Mgr | Reviews generated report → Approves for submission | Manual review |
| 5 | System | Authenticates with NCA RASID using organization's certificate | Automatic |
| 6 | System | Submits report via API → Receives confirmation number | Automatic |
| 7 | System | Logs submission in audit trail → Notifies stakeholders | Automatic |

# 6. Team Collaboration Features

| Feature | How It Works | Example Use |
| --- | --- | --- |
| Comments/Discussion | Each control has comment thread. @mention team members. | IT asks Compliance for clarification on requirement |
| Task Assignment | Create sub-tasks for control implementation. Assign to individuals. | 'Configure firewall rules' → Network Admin |
| Document Sharing | Attach policies, procedures, templates to controls. | Share password policy template with HR |
| Approval Workflow | Configure multi-level approval for critical changes. | CISO must approve before regulator submission |
| Real-time Dashboard | Live compliance score, trend charts, risk heatmaps. | Board reviews compliance status in meeting |
| Activity Feed | See recent changes across all controls in one view. | Compliance Mgr sees all today's updates |
| Mobile Access | Responsive web + mobile app for approvals on-the-go. | CISO approves report while traveling |

— End of Team Operations Workflow Guide —